Hi there,

Thanks for clarifying the scope. Based on your goal, here’s a realistic breakdown for a fully functioning online multiplayer MVP cricket game, focused on getting the core gameplay working first, with room to expand later.

MVP Scope (Initial Release)

- Online 1v1 multiplayer

- One over gameplay

- One batsman + one bowler

- Single jersey

- Single stadium

- One bat

- Basic power levels (power swing vs defensive block)

- Batsman already complete (model, bat, animations)

- Core systems built to allow future expansion (more players, stadiums, cosmetics, modes)

Option A — Budget MVP (Core Gameplay First)

Price: €1,800 – €2,200
Timeline: 4–5 weeks

Includes:

- Online multiplayer setup (authoritative flow, basic sync)

- Batting + bowling mechanics fully playable

- Ball physics, collision, scoring logic

- One-over match flow (start → play → result)

- Basic UI (score, over count, power meter)

- Android build ready for testing

- Clean code structure for later upgrades

Best if:
You want the game playable and testable as soon as possible, with visuals and systems kept simple.

Option B — Standard MVP (Polished & Scalable)

Price: €2,800 – €3,400
Timeline: 6–7 weeks

Includes everything in Option A, plus:

- Smoother multiplayer syncing & latency handling

- Better animation timing tied to gameplay outcomes

- Improved UI/UX (feedback, hit indicators, power effects)

- Cleaner stadium presentation & camera work

- One revision round focused on gameplay feel

- Strong foundation for adding:

  - More overs

  - Fielders

  - Cosmetics

  - Progression systems

Best if:
You want something that already feels like a real product, not just a prototype.

Important Notes

- This is not over-engineered — it’s a focused MVP

- No unnecessary features that slow development

- Everything is built so you can add on later without rework

- Online multiplayer is the most complex part; pricing reflects that realistically

If you ever get stuck or short on time, this gives you a clear cost range to fall back on, without surprises.

Payment Structure:

Weekly Milestones

Budget €360-€440 5 - Weeks

Standard €400 - €486 7 – Weeks

If at any point you feel blocked, short on time, or unsure how to move the multiplayer gameplay forward, this setup gives you a clear, proven path to fall back on without restarting or refactoring everything. The goal is to get a working, playable game first, then iterate — not to overbuild and stall. I’m happy to step in at any stage to stabilise, optimise, or extend the project as needed.